EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 15/09/2017	Last diary date: N/A

Objectives:
Complete first draft of IPO. / Continue reading about Network Intrusion Detection and Two Stage Classifiers / Investigate WEKA software.

Progress:
Decided upon language / Picked several algorithms to implementation / Read some research papers

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 21/09/2017	Last diary date: 15/09/2017

Objectives:
Correct issues with IPO / Continue reading about network intrusion detection and two stage classifiers / Investigate WEKA software more / Begin outlining structure of the literature review

Progress:
Wrote first draft of IPO / Explored WEKA / Read research papers

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 28/09/2017	Last diary date: 21/09/2017

Objectives:
Continue collecting citations / Begin writing literature review

Progress:
Finalized IPO / Collected more citations to do with intrusion detection and ensemble classifiers. / Investigated WEKA / Outlined literature review structure

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 05/10/2017	Last diary date: 28/09/2017

Objectives:
Continue writing literature review

Progress:
Collected more citations / Began writing literature review

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 12/10/2017	Last diary date: 05/10/2017

Objectives:
Continue writing literature review / Begin implementing the k-nn algorithm

Progress:
Made progress on literature review about history of intrusion detection / Collected references regarding specific algorithms

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 20/10/2017	Last diary date: 12/10/2017

Objectives:
Go into more detail regarding the negative selection algorithm and neural networks in literature review / Back up some points made within the literature review

Progress:
Began section regarding algorithms within the literature review

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 26/10/2017	Last diary date: 20/10/2017

Objectives:
Add a conclusion to literature review / Finish search strategy section in literature review / Begin implementation of k-nn algorithm

Progress:
Finished literature review section on algorithms / Added a section in literature review about research contribution

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 02/11/2017	Last diary date: 26/10/2017

Objectives:
Finish first draft of literature review / Create the outline for the entire dissertation / Update project schedule Gantt Chart

Progress:
No progress was made this week as I had two coursework deadlines at the conclusion of the week

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 09/11/2017	Last diary date: 02/11/2017

Objectives:
At some point in the future update my literature review using all of the feedback within the interim report this includes / More up to date references / Justifications for different algorithms and machine learning in general / Switching datasets from KDD 99 to a more recent/amended one / Begin work on a k-nn classifier / General research on python machine learning and GUI libraries

Progress:
Finished first draft of the literature review / Updated Gantt Chart to better reflect current project schedule. / Created outline for dissertation

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 16/11/2017	Last diary date: 09/11/2017

Objectives:
Improve k-nn classifier by finding alternative to onehot encoding. / Begin creating the GUI

Progress:
Set up Github repository / Researched and implemented preparing a dataset for processing / Implemented a basic k-nn classifier / Researched different GUI options

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 23/11/2017	Last diary date: 16/11/2017

Objectives:
Continue to attempt to improve knn performance / Continue work on creating GUI / Implement multi-layer perceptron classifier

Progress:
Began creating a simple GUI to start learning PyQt / Began writing simple unit tests

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 09/01/2018	Last diary date: 23/11/2017

Objectives:
Implement a multi-layer perceptron classifier / Continue creation of a GUI

Progress:
No progress was made over the holiday period

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 16/01/2018	Last diary date: 09/01/2018

Objectives:
Implement a support vector machine instead of negative selection classifier due to time constraints / Continue work on the GUI / Research feature selection and improving classifier performance

Progress:
Created a simple multi-layer perceptron classifier / Implemented a large section of the GUI / Dataset selection / Field type categorising / Custom classifier selection / Basic window layouts

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 23/01/2018	Last diary date: 16/01/2018

Objectives:
Research statistical significance testing / Implement ability to run and compare several classifiers / finish graphing and displaying results

Progress:
Implemented support vector machine classifier / Added basic graph to GUI / Added K fold cross validation / User creation of template classifiers / Linked back end computation to the GUI / General bug fixes

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 30/01/2018	Last diary date: 23/01/2018

Objectives:
Finish displaying results in GUI / Implement ability to run classifiers several times and average results for stochastic classifiers such as MLP / Begin gathering results

Progress:
Added ability to run several classifier configurations at once / Added graphing of classification results and selection of specific classes / Fixed major bug regarding two stage classification results

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 06/02/2018	Last diary date: 30/01/2018

Objectives:
Gather results for UNSW-NB15 Dataset.

Progress:
Implemented stochastic classifier running and averaging. / Gathered results for NSL-KDD dataset. / Showing results in GUI. / Fixed file writing bugs.

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 13/02/2018	Last diary date: 06/02/2018

Objectives:
Continue writing dissertation

Progress:
Gathered results for UNSW-NB15 dataset. / Began writing dissertation.

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 20/02/2018	Last diary date: 13/02/2018

Objectives:
Gather some experimental results regarding dataset normal count and misclassification rates. / Starting writing unit tests / Start manual testing. / Keep writing dissertation.

Progress:
Continued writing dissertation / Grouping of results by attack category.

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 27/02/2018	Last diary date: 20/02/2018

Objectives:
Write more of the dissertation.

Progress:
Ran tests on multiple normal counts within datasets. / Dissertation writing. / Wrote lots of unit tests. / Carried out manual testing.

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 06/03/2018	Last diary date: 27/02/2018

Objectives:
Continue dissertation.

Progress:
Re-gathered results to group into categories automatically. / Continued with dissertation writing.

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 13/03/2018	Last diary date: 06/03/2018

Objectives:
Update literature review to reflect changes within the project. / Dissertation.

Progress:
Wrote more dissertation.

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 20/03/2018	Last diary date: 13/03/2018

Objectives:
Complete first draft of dissertation for Simon to check over.

Progress:
Finished dissertation methodology. / More dissertation writing.

Supervisor’s Comments:
EDINBURGH NAPIER UNIVERSITY

SCHOOL OF COMPUTING

PROJECT DIARY

Student: Jack Anderson	Supervisor: Simon Powers

Date: 27/03/2018	Last diary date: 20/03/2018

Objectives:
Finish dissertation.

Progress:
Almost complete first draft of dissertation given to Simon to check.

Supervisor’s Comments: